## Slide 1: CSED 332 Progress Presentation
Kim Jihyun (20220302)
Choi Jae wan (20220247)
Park JunHyeok (20220312)

## Slide 2: Progress Milestones
Check input and output data format
(Research on worker-master communication, sorting within the worker machines, and shuffling)
Implement worker-master communication and test
Implement the worker algorithms
Implement overall sorting and shuffling
Currently working on #3

## Slide 3: Review of your weekly progress
Week 1
  Set up git repository
  Schedule weekly team meeting
  Research on problems of distributed sorting
Week 2
  Define milestones for progress
  Set up project environment
Week 3
  Individually research on the project -> explained in later “design” part

## Slide 4: Review of your weekly progress
Week 4
  Research on shuffle methods
  Write pseudocode based on week 2 research results
Week 5
  Implement basic algorithms
    Sorting inside single disk
    Gather data range from workers and decide key range
(goal of) Week 6
  Write and test communication part (with basic functions)
  (if successful) start implement other parts of sorting

## Slide 5: Logistics
Team communication
  We have weekly in-person meeting on Wednesday 18:00-20:00.
  Also, we communicate through a messenger on Sunday when everyone wrote down a weekly progress on git.
Documentation
  Individual team member upload a pdf or markdown files on git after a thorough research on each topics.
Git repo
  Branch
  Commit message
Role of each team member
  Jun Hyeok (chief programmer) : Master-worker communication
  Jae Wan (co-pilot) : Sorting
  Ji Hyun (toolsmith/tester) : Shuffling

## Slide 6: Design & Implementation – communication
  1. Initialize master, worker connection
  2. workers send partition keys
  3. master finalize keys, send to workers, initiate sorting
  4. master initiate shuffling, initiate merge
  5. finished.
  Use Netty framework for sorting.

## Slide 7: Design & Implementation – communication

## Slide 8: Design & Implementation – sorting
Sort->sampling->partition->shuffle->merge

## Slide 9: Design & Implementation – sorting

## Slide 10: Design & Implementation – shuffle

## Slide 11: Design & Implementation – shuffle

## Slide 12: Testing
  master-worker communication test
    Gather partition keys, check whether the partitions are uniformly distributed.
    Test sending, receiving signals between the master and workers.
  Worker sorting test
    After each sorting operation, verify whether data is correctly sorted.
    After shuffling and merging, verify whether data is correctly sorted.
  Other
    Check if input data is truncated after any work.

## Slide 13: Ｑ＆Ａ